# Date:

3/10/2023

# Time:

12:00PM

# Attendees/Role:

Jay (Scrum Master/Product owner),

Bruce (Team Member/Product owner),

Marwa (Team Member/Product owner),

Austin (Team Member/Product owner),

Alyana (Team Member/Product owner)

# Project Title:

To Do List

Previous Action Items Completed (GitHub Issues):

* Project Overview and SDP
* Continue work on/learning Android Studio
* Create personal branch
* #2 UI list to show To Do items created
* #22 Create task class
* #5 Software shall locally store data on phone
* Finalized SDP
* Issues with Android Studio and progress with learning it.
* #37 To Do List items are interactive
* #4 implement add button
* #53 Bug Test: Main branch broken

# Items Discussed *(Decisions made)*:

* Progress on current tasks.
* Deciding user stories – dividing them up (for two each)
* Discussed additional user stories
* All go through review tasks to approve them (#12 implement push notification | #8, #20, #21 Task deletion)

Action Items (GitHub Issues):

* Continue work on individual tasks/issues
* #50 pop-up window should successfully open upon clicking add button
* #23 user shall be able to make copies of tasks/items

# (Agile) Project Sprint 2 Scrum 3:

The following identifies the estimate of items to be worked in each sprint.

* + 1/30/2023 Sprint 0 (Pre-sprint setup)
    - Set plan (Completed)
    - Learn Android Studio (Completed)
    - Set up GitHub (Completed)
  + 2/13/2023 Sprint 1
    - Everyone shall create their own branch (Completed)
    - Setup development environment (Completed)
    - Setup GitHub for Version Control (Completed)

▪ #3 Learn Android Studio (work in prog - continuous)

* + - #2 Develop UI List to display task items (Completed)
    - #22 Create Task Class (Completed)
  + 2/27/2023 Sprint 2 (Spring Break Included)
    - #37 Select existing tasks from list (Completed)
    - #5 Save list items locally to android device (Completed)
    - #53 Bug Test: Main Branch Broken (NEW)

o 3/13/2023 Sprint 3

* + - #4 Integrate button to allow for adding items (Completed)
    - #12 Send Android notification for task items (in review)
    - #20 Design DeletionConfirmation Pop-up View (in review)
    - #21 The task deletion pop-up(#20) is functional (in review)
    - #8 Integrate deleting task items from UI list (in review)
    - #11 Choose different Theme (NEW)
    - #49 The HomeFragment displays a textView rather than recyclerView when there are no tasks (NEW)

o 3/27/2023 Sprint 4

* + - Design AddEditTask View

▪ Integrate marking task items as complete

o 4/10/2023 Sprint 5

* + - Create Scheduling for Task items (Moved to Sprint 5)