# Date:

02/23/2023

# Time:

12:00PM

# Attendees/Role:

Jay (Scrum Master/Product owner),

Bruce (Team Member/Product owner),

Marwa (Team Member/Product owner),

Austin (Team Member/Product owner),

Alyana (Team Member/Product owner)

# Project Title:

To Do List

Previous Action Items Completed (GitHub Issues):

* Project Overview and SDP
* #3 Continue work on/learning Android Studio
* Create personal branch
* #2 UI list to show To Do items created
* #22 Create task class
* #5 Software shall locally store data on phone
* Finalized SDP

# Items Discussed *(Decisions made)*:

* Issues with Android Studio and progress with learning it.
* Progress on current tasks.
* Not meeting over spring break
* Alyana on catching up meeting minutes

Action Items (GitHub Issues):

* Continue work on individual tasks

# (Agile) Project Sprint 1 Scrum 4:

The following identifies the estimate of items to be worked in each sprint.

* + 1/30/2023 Sprint 0 (Pre-sprint setup)
    - Set plan (Completed)
    - Learn Android Studio (Completed)
    - Set up GitHub (Completed)
  + 2/13/2023 Sprint 1
    - Everyone shall create their own branch (Completed)
    - Setup development environment (Completed)
    - Setup GitHub for Version Control (Completed)

▪ #3 Learn Android Studio (work in prog - continuous)

* + - #2 Develop UI List to display task items (Completed)
    - #22 Create Task Class (Completed)
  + 2/27/2023 Sprint 2
    - #37 Select existing tasks from list (In progress)
    - #5 Save list items locally to android device (Completed)

o 3/13/2023 Sprint 3

* + - #4 Integrate button to allow for adding items (In progress)
    - #12 Send Android notification for task items (in progress)
    - #20 Design DeletionConfirmation Pop-up View (Moved to Sprint 3)
    - #8 Integrate deleting task items from UI list (Moved to Sprint 3)

o 3/27/2023 Sprint 4

* + - Create Scheduling for Task items
    - Design AddEditTask View

▪ Integrate marking task items as complete

o 4/10/2023 Sprint 5

* + - Stretch Goals / Additional Features
    - Prepare for demonstration